Project Management Documentation

1. Project Overview

This document outlines the project management procedure followed to plan, develop, test, and finalise PhishGuard AI, a cyber-security digital artefact created for the CI7530 Cyber and Artificial Intelligence Applications coursework. The aim of the project was to design a practical AI-assisted tool that supports phishing email risk assessment and helps users recognise suspicious email content before taking unsafe action.

PhishGuard AI was selected because phishing is a realistic and common cyber-security issue faced by organisations. Phishing attacks often rely on urgency, fear, fake account warnings, suspicious links, and requests for passwords or payment details. This makes the project suitable for demonstrating how AI-assisted or agentic AI workflows can support defensive cyber-security tasks.

The project followed a structured process from topic selection to GitHub upload. The main stages included understanding the coursework requirements, defining the artefact scope, designing the risk scoring logic, developing the Streamlit application, testing the tool with sample emails, preparing screenshots, and producing handover documentation. The key project management goal was to keep the artefact realistic, explainable, and suitable for viva or handover discussion.

2. Methodology Used

A structured project development methodology was used to ensure that the artefact was planned and completed in a clear sequence. The methodology combined simple software development stages with cyber-security risk assessment thinking. This was suitable because the coursework required both a working digital artefact and supporting documentation.

In the first phase, the coursework brief was reviewed and the phishing email risk assessment topic was selected. This phase focused on understanding what the artefact needed to achieve, who the users would be, and how the work could be linked to cyber-security learning outcomes.

In the second phase, the artefact requirements were defined. The main requirement was that the user should be able to paste an email into the tool and receive a risk score, risk level, detected warning signs, explanation, and recommended action. The target users were general employees, junior security analysts, and IT support staff who may need support in identifying suspicious emails.

In the third phase, the detection logic was designed. A transparent rule-based scoring approach was chosen because it is easier to explain and hand over than a black-box model. The tool checks for indicators such as urgent wording, password requests, account suspension threats, suspicious links, financial pressure, and requests for sensitive information.

In the fourth phase, the artefact was developed using Python and Streamlit. Streamlit was selected because it allows a simple web interface to be created quickly and demonstrated clearly. Python was used to process email text and calculate the phishing risk score.

In the fifth phase, testing was completed using low-risk, medium-risk, and high-risk email examples. The expected result was compared with the actual tool output to check whether the artefact behaved correctly.

In the final phase, the artefact files were uploaded to GitHub, screenshots were collected as evidence, and supporting documentation was prepared for submission and handover.

3. Project Milestones

The project was completed through a set of planned milestones. Each milestone had a clear activity and outcome so that progress could be measured throughout the development process.

| Stage | Activity | Outcome |
| --- | --- | --- |
| Week 1 | Coursework brief review and topic selection | Selected PhishGuard AI as the artefact idea |
| Week 1 | Project scope and objective definition | Defined aim, objectives, target users, and project boundaries |
| Week 2 | Artefact design | Created the input-output workflow and risk scoring approach |
| Week 2 | Interface planning | Selected Python and Streamlit as the main technology stack |
| Week 3 | Artefact development | Created the working phishing email risk assessment application |
| Week 3 | Testing preparation | Created safe, suspicious, and high-risk sample email inputs |
| Week 3 | Testing and evaluation | Checked actual outputs against expected risk levels |
| Week 4 | GitHub repository preparation | Uploaded code, README, requirements, documentation, and sample files |
| Week 4 | Screenshots and evidence | Captured homepage, test outputs, and GitHub repository evidence |
| Week 4 | Finalisation | Reviewed the report, project management file, and handover materials |

4. Project Log

The following log summarises the step-by-step progress of the project and the main outcomes from each activity.

| Date | Activity | Notes / Outcomes |
| --- | --- | --- |
| Day 1 | Scenario selection | Selected phishing email detection as the cyber-security artefact topic |
| Day 2 | Aim and objectives | Defined the project aim, objectives, users, and scope |
| Day 3 | Feature planning | Listed core features including risk score, risk level, explanation, and recommended action |
| Day 4 | Risk indicator design | Identified phishing indicators such as urgent language, password requests, links, and account threats |
| Day 5 | Application development | Created the first version of the Streamlit interface and analysis logic |
| Day 6 | Output refinement | Improved the tool output so that it explained detected warning signs clearly |
| Day 7 | Sample input creation | Prepared safe, suspicious, and high-risk phishing email examples |
| Day 8 | Testing | Ran the tool using sample inputs and checked whether expected and actual outputs matched |
| Day 9 | GitHub setup | Created the GitHub repository and uploaded artefact files |
| Day 10 | Evidence collection | Captured screenshots of the working tool and repository |
| Day 11 | Documentation | Prepared testing evidence, risk analysis, handover notes, and README content |
| Day 12 | Final review | Checked the artefact, report, and documentation against coursework requirements |

5. Risk and Issue Management

Project risks were monitored during development to ensure that the artefact remained realistic, ethical, and suitable for submission. The most important risks were linked to inaccurate classification, privacy, and overreliance on AI output.

| Risk / Issue | Likelihood | Impact | Management Action |
| --- | --- | --- | --- |
| False positive result | Medium | Medium | Explain that the result is advisory and requires human judgement |
| False negative result | Medium | High | Use cautious scoring when serious phishing indicators are detected |
| Sensitive email content | Medium | High | Avoid storing user input and include a privacy warning |
| Overreliance on AI | Medium | High | Add a human review warning in the interface and report |
| Limited technical scope | Medium | Medium | Clearly state that the prototype does not check headers, attachments, or live URL reputation |
| Repository organisation issue | Low | Medium | Upload all important files and ensure the GitHub link is included in the report |

6. Use of Generative AI

Generative AI was used as a supporting resource during this project. It helped with idea generation, report structuring, wording improvement, and planning the artefact workflow. It was also used to support the preparation of testing examples, risk analysis wording, and handover notes.

AI support was used carefully and critically. The final artefact idea, project direction, testing decisions, GitHub upload, and final review were completed by me. AI-generated suggestions were not copied without checking. They were reviewed, edited, and adapted to match my understanding of the coursework requirements and the actual artefact developed.

Overall, generative AI was used as a learning and productivity support tool. It helped improve clarity and organisation, but the final work remained my own responsibility and was aligned with academic integrity requirements.

7. Reflection

This project helped me understand how cyber-security artefacts need both technical implementation and clear documentation. Building the tool was only one part of the task. It was also important to explain why the artefact was useful, what risks it involved, and how another person could run or improve it later.

One key lesson from the project was the importance of explainability. A phishing detection tool is more useful when it explains why an email is suspicious rather than only producing a score. This makes the artefact more helpful for awareness and also supports human review.

Another important lesson was that AI-assisted tools should not be treated as perfect decision-makers. The tool can support users by highlighting warning signs, but it may still produce false positives or false negatives. This made the human review warning an important part of the artefact.

The project also improved my understanding of project organisation. Creating a GitHub repository, README file, sample inputs, screenshots, testing evidence, and handover notes made the work easier to review and more professional. Overall, this project developed my practical understanding of how AI can be used responsibly in cyber-security.